BrandPost AI

Product Requirements Document

MVP — 90-Day Build Plan

Version 1.0  |  Prepared for Developer Handoff

| Field | Detail |
| --- | --- |
| Product Name | BrandPost (working title) |
| Document Version | v1.0 |
| Prepared By | Founder / Product Owner |
| Developer | Developer |
| Target MVP Date | 90 days from project kickoff |
| Primary Platforms | Web App (desktop + mobile responsive) |
| Social Channels | Facebook Pages + Instagram Business |
| Pricing Display | USD and INR (dual currency) |
| Status | Pre-development — approved for build |

This document is the single source of truth for the MVP build. Any scope changes must be agreed in writing by the product owner before implementation begins.

# 1. Product overview

## 1.1 What we are building

BrandPost AI is a web-based SaaS platform that enables businesses to generate brand-aligned social media content using AI and schedule it automatically to Facebook and Instagram. The platform stores each customer's brand identity (logo, colours, fonts, tone of voice) in a 'Brand Kit' and applies it to every piece of AI-generated content — ensuring every post looks professionally made and unmistakably on-brand.

## 1.2 The problem we solve

- Small businesses post inconsistently because creating professional content is time-consuming.

- When they do post, content is often off-brand — wrong colours, wrong tone, generic templates.

- Existing tools (Buffer, Canva, Hootsuite) require switching between apps and re-applying brand every time.

- There is no single tool that combines AI content generation with brand memory and social scheduling.

## 1.3 The solution

Set up your brand kit once. Then generate festive greetings, offers, deals, and informational posts in seconds. Schedule them to Facebook and Instagram from one place. Your brand is applied automatically, every time.

## 1.4 Target customers

| Segment | Profile | Primary Pain |
| --- | --- | --- |
| Solo entrepreneur | 1-person business, home biz, freelancer | No time or design skills for social media |
| SMB (2-20 staff) | Small retail, restaurant, services | Team posts inconsistently, off-brand content |
| Marketing agency | Manages 5-50 client brands | Brand chaos at scale, no central workflow |
| Franchise / chain | Multi-location brand | HQ loses control of local posting |

# 2. Goals and success metrics

## 2.1 MVP goals (Day 90 targets)

| Metric | Target | How measured |
| --- | --- | --- |
| Beta users activated | 50+ | Accounts with brand kit completed |
| Paying customers | 10+ | Active Stripe subscriptions |
| End-to-end flow | Working | Generate + schedule + publish confirmed |
| Post generation time | Under 30 seconds | Timed from click to result |
| NPS score | 40+ | Survey sent to beta users at day 30 |
| Publish success rate | 95%+ | Published / (published + failed) |

## 2.2 What is out of scope for MVP

- LinkedIn, TikTok, Twitter/X, WhatsApp Business (post-MVP channels)

- Advanced analytics / engagement reporting (v2 feature)

- Team collaboration / approval workflows (v2 feature)

- AI video generation

- White-label reselling portal

- Mobile native app (iOS / Android) — web app only for MVP

# 3. Recommended tech stack

This stack is chosen to be manageable for a junior developer working remotely across time zones. Every tool has extensive English documentation, large communities, and generous free tiers. Avoid introducing tools not listed here without product owner approval.

## 3.1 Core stack

| Layer | Technology | Why this choice | Free tier |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (React) | Most popular React framework. App Router. Huge community in India. | Yes (Vercel) |
| Styling | Tailwind CSS | Utility-first CSS. Fast to build. No context-switching. | Yes |
| Backend | Next.js API Routes | Same codebase as frontend. No separate server to manage. | Yes |
| Database | Supabase (PostgreSQL) | Auth + DB + file storage in one. Row-level security built in. | Yes (500MB) |
| File storage | Supabase Storage | Logos, fonts, brand assets. Same dashboard as DB. | Yes (1GB) |
| Authentication | Supabase Auth | Email/password + Google OAuth. No extra setup needed. | Yes |
| AI — captions | Anthropic Claude API | Best instruction-following for brand voice. Pay per use. | No (pay-per-use) |
| AI — images | OpenAI DALL-E 3 | High-quality image generation. Simple API. | No (pay-per-use) |
| Job scheduling | Supabase Edge Functions + pg_cron | Serverless. No Redis/BullMQ complexity for junior dev. | Yes |
| Social API | Meta Graph API | Required for Facebook + Instagram publishing. | Free (apply early) |
| Payments | Stripe | Subscriptions. Supports USD and INR. Customer portal built in. | No (2.9% + fee) |
| Deployment | Vercel | Git-push deploy. Zero config. Free hobby tier. | Yes |
| Version control | GitHub | Industry standard. Easy for remote collaboration. | Free |

## 3.2 Collaboration tools (USA / India workflow)

| Purpose | Tool | Notes |
| --- | --- | --- |
| Code collaboration | GitHub | All code in private repo. PR-based workflow. |
| Task tracking | Notion or Linear | Weekly sprint board. Assign tasks with deadlines. |
| Async communication | WhatsApp | Separate channels: #general, #dev-updates, #bugs. |
| Video walkthroughs | Loom | Record screen demos instead of scheduling live calls. |
| Design handoff | Figma (free tier) | Share wireframes and UI designs as a reference. |
| Document sharing | Google Drive | PRD, meeting notes, credentials (use 1Password for secrets). |
| Secrets management | Doppler or .env files | Never put API keys in GitHub. Use environment variables. |

## 3.3 Time zone working agreement

- Daily async standup via WhatsApp: Developer posts update each morning IST with: (1) what was done, (2) what is planned today, (3) any blockers.

- Weekly 45-minute video call: Preferably Friday

- All tasks must have written acceptance criteria before development begins (see Section 6).

# 4. System architecture

## 4.1 High-level data flow

User signs up → completes brand kit setup → selects content type → AI generates caption (Claude API) + image (DALL-E 3) using brand kit data → user previews and edits → user schedules post → job added to queue → at scheduled time, Edge Function publishes to Facebook/Instagram via Meta Graph API → post status updated in database.

## 4.2 Database schema (Supabase / PostgreSQL)

The following tables must be created. All tables include created_at and updated_at timestamps. Use UUID primary keys throughout.

Table: users

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) | Managed by Supabase Auth |
| email | text | Unique. Used for login. |
| full_name | text |  |
| plan_id | text | solo ¦ smb ¦ agency ¦ franchise |
| stripe_customer_id | text | Set on first Stripe interaction |
| trial_ends_at | timestamp | Set to now() + 14 days on signup |
| created_at | timestamp | Auto |
| updated_at | timestamp | Auto |

Table: workspaces

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| owner_id | uuid (FK → users) | Row-level security: owner sees only their workspaces |
| name | text | Business name |
| plan_id | text | Mirrors users.plan_id for quick checks |
| posts_used_this_cycle | integer | Reset monthly via cron job |
| created_at | timestamp | Auto |

Table: brand_kits

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK → workspaces) |  |
| name | text | e.g. 'Main brand', 'Christmas campaign' |
| logo_url | text | Supabase Storage URL |
| logo_dark_url | text | Optional dark variant |
| primary_color | text | HEX e.g. #7F77DD |
| secondary_color | text | HEX |
| accent_color | text | HEX |
| heading_font | text | Google Font name or 'custom' |
| body_font | text | Google Font name or 'custom' |
| tone | text | professional ¦ friendly ¦ playful ¦ authoritative |
| brand_description | text | Free text. Fed into AI system prompt. |
| created_at | timestamp | Auto |

Table: posts

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK → workspaces) |  |
| brand_kit_id | uuid (FK → brand_kits) |  |
| content_type | text | festive ¦ offer ¦ informational ¦ general |
| caption | text | AI-generated or user-edited |
| image_url | text | Supabase Storage URL of final image |
| platform | text | facebook ¦ instagram ¦ both |
| status | text | draft ¦ scheduled ¦ published ¦ failed |
| scheduled_at | timestamp | When to publish. Null = publish now. |
| published_at | timestamp | Set when successfully published |
| fb_post_id | text | Returned by Meta API on publish |
| ig_post_id | text | Returned by Meta API on publish |
| error_message | text | Set if status = failed |
| created_at | timestamp | Auto |

Table: social_connections

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK → workspaces) |  |
| platform | text | facebook ¦ instagram |
| page_id | text | Facebook Page ID or IG Account ID |
| page_name | text | Display name |
| access_token | text | ENCRYPTED. Never expose in API responses. |
| token_expires_at | timestamp | Long-lived tokens expire after 60 days. Alert user at 7 days. |
| created_at | timestamp | Auto |

# 5. Feature specifications

## 5.1 Authentication and onboarding

### Sign-up flow

- Email + password sign-up via Supabase Auth.

- Google OAuth sign-up (one-click). Use Supabase Google provider.

- On first sign-up: create a workspace record automatically. Set trial_ends_at = now() + 14 days.

- Redirect new user to the 5-step onboarding wizard immediately after sign-up.

### 5-step onboarding wizard

| Step | Screen title | What user does | Required? |
| --- | --- | --- | --- |
| 1 | Name your business | Enter business name. Saved as workspace.name. | Yes |
| 2 | Upload your logo | Drag-and-drop or browse. Accept PNG, JPG, SVG. Max 5MB. | Yes |
| 3 | Choose your colours | Pick primary, secondary, accent. Auto-suggest from logo using color-thief npm package. | Yes |
| 4 | Set your tone | Dropdown: Professional / Friendly / Playful / Authoritative. Plus free-text brand description (max 300 chars). | Yes |
| 5 | Connect your socials | OAuth connect Facebook Page + Instagram Business. Can skip and connect later. | No (skippable) |

- Show a progress bar (Steps 1-5) at the top throughout.

- Allow users to go back to previous steps.

- After step 5 (or skip), redirect to the main dashboard.

## 5.2 Brand kit manager

- Located at: /brand-kit in the sidebar navigation.

- Display all brand kits for the workspace as cards (name, logo thumbnail, colour swatches).

- 'Create new brand kit' button — opens the same 4-step form as onboarding (minus social connect).

- Edit existing brand kit: click the card to open edit form. All fields editable.

- Delete brand kit: confirm dialog before deletion. Cannot delete if posts reference it.

- Plan limits enforced: Solo = 1 kit, SMB = 3 kits, Agency = 15 kits, Franchise = unlimited.

- When limit reached: show in-app upgrade prompt with pricing comparison.

## 5.3 AI content generation

### Content type selector

- 4 types, each shown as a selectable card with icon and description:

  - Festive greeting — holidays, cultural celebrations, seasonal events.

  - Offer / deal — discounts, promotions, limited-time deals.

  - Informational — tips, facts, product information, announcements.

  - General — open-ended post for any other content.

### Generation form

- After selecting content type, show a simple form:

- Topic / occasion field (text input, max 150 chars). Example: 'Eid Al-Fitr greeting' or '20% off sale'.

  - Brand kit selector (dropdown if workspace has multiple kits).

  - Platform selector: Facebook / Instagram / Both.

  - Optional: Add any extra instructions (text area, max 200 chars).

- 'Generate content' button — triggers API call.

### AI caption generation (Claude API)

The system prompt sent to Claude must include:

- The brand name, tone, and brand description from the selected brand kit.

- The content type (festive / offer / informational / general).

- The user's topic input.

- Platform (Facebook captions can be longer; Instagram should be punchier, 150 chars max).

- Instruction to generate 3 different caption variants. Return as JSON array.

System prompt template: 'You are a social media content writer for {brand_name}. Brand tone: {tone}. Brand description: {brand_description}. Write 3 caption variants for a {content_type} post about: {topic}. Platform: {platform}. Return ONLY a JSON array of 3 strings. No other text.'

### AI image generation (DALL-E 3 API)

- Construct image prompt using: content type + topic + brand primary colour + visual style keywords.

- Generate 2 image options per request. Display both for user to choose.

- Image size: 1024x1024 (square for both FB and IG).

- After generation, save chosen image to Supabase Storage under /posts/{workspace_id}/{uuid}.png.

Image prompt template: 'A professional social media graphic for a {content_type} about {topic}. Style: clean, modern, flat design. Dominant color: {primary_color}. No text in the image. Brand-appropriate and suitable for {platform}.'

### Post composer (preview screen)

- Show selected image on the left.

- Show selected caption variant on the right (editable text area).

- Logo overlay toggle: ON by default. Places the brand logo in the bottom-right corner of the image at 20% opacity.

- 'Regenerate caption' button — calls Claude API again without regenerating image.

- 'Regenerate image' button — calls DALL-E again without regenerating caption.

- 'Save as draft' button.

- 'Schedule / Publish' button — opens scheduling modal.

## 5.4 Festive content calendar

- Accessible from the main dashboard as a widget: 'Upcoming occasions'.

- Pre-built list of 30+ annual occasions. Examples:

  - New Year's Day, Valentine's Day, Eid Al-Fitr, Eid Al-Adha, Diwali, Christmas, Hanukkah, Thanksgiving, Black Friday, International Women's Day, Mother's Day, Father's Day, Independence Day (USA + India), Republic Day (India), Holi.

- Each occasion shows: name, date, days until event, and a 'Create post' button.

- Clicking 'Create post' pre-fills the generation form with the occasion name.

- Solo plan: shows 12 major events only. Additional events gated with upgrade prompt.

## 5.5 Scheduler and publishing

### Scheduling modal

- Triggered from the post composer 'Schedule / Publish' button.

- Two options: 'Publish now' (immediate) or 'Schedule for later' (date + time picker).

- Time zone selector: Default to the user's detected browser time zone. Allow manual override.

- Platform checkboxes: Facebook Page / Instagram Business (or both).

- 'Confirm' button — saves post with status = 'scheduled' or triggers immediate publish.

### Publishing via Meta Graph API

- For Facebook Page: POST to /v18.0/{page-id}/photos with message (caption) and url (image URL). Use page access token.

- For Instagram Business: Two-step process — (1) Create media container: POST to /{ig-user-id}/media with image_url and caption. (2) Publish container: POST to /{ig-user-id}/media_publish with creation_id.

- On success: update post.status = 'published', set post.published_at, store fb_post_id / ig_post_id.

- On failure: update post.status = 'failed', store error message. Show retry button in dashboard.

### Scheduled job execution

- Use Supabase pg_cron to run a job every 5 minutes: SELECT * FROM posts WHERE status = 'scheduled' AND scheduled_at <= NOW().

- For each matched post, call the publish function (Supabase Edge Function).

- Edge Functions are serverless — no server management needed.

## 5.6 Content calendar view

- Route: /calendar

- Monthly grid view. Each cell = one day.

- Scheduled posts shown as coloured tiles: purple = festive, teal = offer, gray = informational, coral = general.

- Click a tile to open a post detail panel (preview, status, edit, delete).

- Click an empty day to open the content creation flow with that date pre-filled.

- 'Previous month' / 'Next month' navigation.

## 5.7 Post history

- Route: /posts

- Reverse-chronological list of all posts (published + scheduled + draft + failed).

- Columns: thumbnail, caption preview, platform icons, content type badge, status badge, date.

- Filter by status and content type.

- Failed posts show a 'Retry' button that re-triggers publishing.

## 5.8 Social account connection

- Route: /settings/social

- 'Connect Facebook' button — triggers Meta OAuth flow. Requests pages_manage_posts, pages_read_engagement, instagram_basic, instagram_content_publish permissions.

- After OAuth: fetch list of Facebook Pages the user manages. Display as a selectable list.

- User selects which Page to connect to this workspace. Store page_id and access_token (encrypted).

- Instagram: automatically detected from the connected Facebook Page (must be linked in Meta Business Suite).

- Show connection status card: Page name, profile picture, connected / disconnected badge.

- Token expiry warning: if token expires in 7 days, show a banner prompting reconnection.

## 5.9 Settings

- Profile: name, email, password change.

- Workspace: name, plan, usage counters (posts used / limit).

- Social connections: connect/disconnect Facebook and Instagram.

- Billing: link to Stripe Customer Portal (self-serve upgrade, downgrade, cancel, invoice history).

- Danger zone: Delete workspace (requires typing workspace name to confirm).

# 6. Pricing and billing

## 6.1 Plan structure

| Plan | Target user | Price (USD/mo) | Price (INR/mo)* | Price (USD/yr) | Price (INR/yr)* |
| --- | --- | --- | --- | --- | --- |
| Solo Starter | Solo entrepreneur | $29 | ₹2,415 | $276 ($23/mo) | ₹22,984 |
| SMB Growth | Small business | $59 | ₹4,912 | $564 ($47/mo) | ₹46,963 |
| Agency Pro | Marketing agencies | $149 | ₹12,404 | $1,428 ($119/mo) | ₹118,900 |
| Franchise | Franchise brands | $399 | ₹33,218 | $3,828 ($319/mo) | ₹318,790 |

*INR conversion based on approximate rate of $1 = ₹83.3. IMPORTANT: Do not hardcode the INR conversion rate. Fetch the live USD/INR rate from a free exchange rate API (e.g., exchangerate-api.com or open.er-api.com) and cache it for 24 hours. Display: '$29 / ₹2,415' on the pricing page.

## 6.2 Plan limits by feature

| Feature | Solo | SMB | Agency | Franchise |
| --- | --- | --- | --- | --- |
| Brand kits | 1 | 3 | 15 | Unlimited |
| AI posts / month | 30 | 100 | Unlimited | Unlimited |
| Team members | 1 | 3 | 10 | Unlimited |
| Festive calendar events | 12 (major only) | All 30+ | All 30+ | All 30+ |
| Scheduling queue | Yes | Yes | Yes + bulk | Yes + bulk |
| Post templates | 5 | 20 | Unlimited | Unlimited |
| White-label reports | No | No | Yes | Yes |
| Priority support | No | No | Yes | Yes + dedicated manager |

## 6.3 Stripe integration requirements

- Create 4 products in Stripe dashboard: Solo, SMB, Agency, Franchise.

- Each product has 2 prices: monthly and annual.

- Set up Stripe Customer Portal for self-serve billing management.

- Webhook events to handle: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed.

- On subscription upgrade: update users.plan_id in database immediately via webhook.

- On subscription cancellation: downgrade to Solo plan at end of billing period. Do not cut access immediately.

- Stripe supports INR natively. For Indian customers paying in INR, create separate INR prices in Stripe matching the INR amounts in the table above.

- Auto-detect user's country on the pricing page and show appropriate currency (USD for US, INR for India, USD as default for others).

## 6.4 Trial logic

- 14-day free trial on sign-up. Trial gives full SMB plan access.

- Show a trial countdown banner in the dashboard: 'X days left in your trial'.

- At trial end: if no plan selected, auto-downgrade to Solo plan with Stripe set to $0 (require card if user wants to continue).

- At 80% of monthly post limit: show yellow warning banner inside the app.

- At 100% of post limit: block generation, show upgrade modal. Do not break the rest of the app.

# 7. API integrations

## 7.1 Meta Graph API (Facebook + Instagram)

| Step | Action required | Timeline |
| --- | --- | --- |
| 1. Create Meta App | Go to developers.facebook.com. Create a new app. Select 'Business' type. | Day 1 |
| 2. Add products | Add 'Facebook Login' and 'Instagram Graph API' to the app. | Day 1 |
| 3. Request permissions | Add: pages_manage_posts, pages_read_engagement, instagram_basic, instagram_content_publish. | Day 1-2 |
| 4. App review | Submit for Meta app review. This can take 1-4 weeks. CRITICAL: start on Day 1. | Day 1 (submit early) |
| 5. Test in sandbox | Use test Facebook Pages and test IG accounts while awaiting approval. | Days 2-60 |
| 6. Go live | Once approved, switch app to Live mode before beta launch. | Day 75+ |

IMPORTANT for developer: Apply for Meta app review on the VERY FIRST DAY of the project. Approval delays are the biggest risk to this timeline. Do not wait until the feature is built. The product owner will assist with the app review submission.

## 7.2 Anthropic Claude API (captions)

- Model: claude-sonnet-4-20250514 (or latest Sonnet model at time of development).

- Endpoint: POST https://api.anthropic.com/v1/messages

- Max tokens per request: 1000.

- Store API key in environment variable: ANTHROPIC_API_KEY. Never hardcode.

- Rate limit: Claude API has generous rate limits. Implement a try/catch and return a user-friendly error if generation fails.

## 7.3 OpenAI DALL-E 3 API (images)

- Endpoint: POST https://api.openai.com/v1/images/generations

- Model: dall-e-3

- Size: 1024x1024. Quality: standard (not hd — saves cost for MVP).

- n: 1 per request. Make two sequential calls to get 2 image options.

- Store API key in environment variable: OPENAI_API_KEY. Never hardcode.

- IMPORTANT: After generation, download the image and upload to Supabase Storage. Do NOT save the OpenAI URL — it expires after 1 hour.

## 7.4 Exchange rate API (USD / INR)

- Use open.er-api.com (free, no API key required for basic usage).

- Endpoint: GET https://open.er-api.com/v6/latest/USD

- Extract rates.INR from the response.

- Cache this value in your database or Supabase Edge Config for 24 hours. Do not call the API on every page load.

- Display format on pricing page: $29 / ₹2,415 (calculated dynamically).

# 8. 90-day development roadmap

## 8.1 Phase 1 — Foundation (Days 1-30)

| Week | Sprint goal | Key deliverables |
| --- | --- | --- |
| Week 1-2(Days 1-14) | Infrastructure + auth | GitHub repo setup, Next.js project init, Supabase project created, database schema applied (all tables), user auth working (email + Google), dashboard shell with sidebar navigation, environment variables configured. |
| Week 3-4(Days 15-30) | Brand kit builder | Logo upload to Supabase Storage, colour picker with hex input, Google Fonts selector, tone dropdown + brand description textarea, brand kit saved to DB, brand kit edit and delete, plan limit enforcement. |

Phase 1 milestone: A user can sign up, complete the 5-step onboarding wizard, and have a complete brand kit saved in the database.

## 8.2 Phase 2 — AI content core (Days 31-60)

| Week | Sprint goal | Key deliverables |
| --- | --- | --- |
| Week 5-6(Days 31-44) | AI generation engine | Content type selector, Claude API integration (captions), DALL-E 3 integration (images), brand kit data injected into prompts, 3 caption variants returned, 2 image options displayed, post composer (image + caption preview), logo overlay, save as draft. |
| Week 7-8(Days 45-60) | Scheduling + Meta API | Meta OAuth flow (Facebook + Instagram connect), post scheduling UI (date/time picker), pg_cron job to check and publish scheduled posts, Supabase Edge Function for publishing, publish to Facebook via Graph API, publish to Instagram (2-step), post status updates, content calendar view, post history feed. |

Phase 2 milestone: Complete end-to-end flow is working — brand kit to AI-generated content to scheduled and published post on Facebook and Instagram.

## 8.3 Phase 3 — Launch-ready (Days 61-90)

| Week | Sprint goal | Key deliverables |
| --- | --- | --- |
| Week 9-10(Days 61-74) | Billing + onboarding polish | Stripe integration (4 plans, monthly + annual), USD + INR dual pricing display, trial countdown banner, usage limit enforcement (80% warning + 100% hard block), upgrade modals triggered contextually, Stripe Customer Portal link, 14-day trial auto-setup. |
| Week 11-13(Days 75-90) | Beta launch prep | Festive content calendar widget (30+ events), error monitoring (Sentry), email notifications (post published, post failed, weekly summary via Resend or SendGrid), landing page (hero + how it works + pricing), basic dashboard analytics (posts published, queue size), bug fixes from internal testing, invite 50 beta users. |

Phase 3 milestone: 50 beta users active, 10 paying, NPS survey sent, app stable for public launch.

# 9. User stories and acceptance criteria

## 9.1 Authentication

US-001: Sign up with email

- As a new user, I want to sign up with my email and password so that I can create an account.

- Acceptance criteria:

  - Given I am on the sign-up page, when I enter a valid email, password (min 8 chars), and click 'Create account', then a new account is created and I am redirected to the onboarding wizard.

  - Given I enter an email that is already registered, then I see an error: 'An account with this email already exists.'

  - Given I enter a password under 8 characters, then I see: 'Password must be at least 8 characters.'

US-002: Sign up with Google

- As a new user, I want to sign up with my Google account so that I can skip the password setup.

- Acceptance criteria:

  - Given I click 'Continue with Google', then I am redirected to Google OAuth, and on success, my account is created and I land on the onboarding wizard.

## 9.2 Brand kit

US-003: Create brand kit

- As a user, I want to create a brand kit so that the AI uses my brand in every post.

- Acceptance criteria:

  - Given I complete all required fields (name, logo, colours, tone) and click Save, then a brand kit is created and visible on the brand kit page.

  - Given I upload a logo, then the colour picker auto-suggests colours extracted from my logo.

  - Given I am on the Solo plan and already have 1 kit, when I try to create another, then I see an upgrade prompt.

## 9.3 AI content generation

US-004: Generate a post

- As a user, I want to generate a brand-aligned post so that I can create professional social content quickly.

- Acceptance criteria:

  - Given I select a content type, enter a topic, and click Generate, then within 30 seconds I see 3 caption variants and 2 image options.

  - Given I click 'Regenerate caption', then new captions are fetched without changing the current image.

  - Given I click 'Regenerate image', then new images are fetched without changing the current caption.

  - Given generation fails due to API error, then I see: 'Content generation failed. Please try again.' with a retry button.

## 9.4 Scheduling

US-005: Schedule a post

- As a user, I want to schedule a post to publish at a specific time so that I can plan my content in advance.

- Acceptance criteria:

  - Given I have a composed post and click Schedule, when I select a future date and time and confirm, then the post appears in the calendar and post history with status 'Scheduled'.

  - Given the scheduled time arrives, then the post is automatically published to the selected platforms within 5 minutes.

  - Given publishing fails, then the post status changes to 'Failed' and I see a retry button and error message in the post history.

## 9.5 Billing

US-006: Upgrade plan

- As a user who has reached my post limit, I want to upgrade my plan so that I can continue creating content.

- Acceptance criteria:

  - Given I have used 100% of my monthly posts, when I try to generate a new post, then I see an upgrade modal with plan options in both USD and INR.

  - Given I click an upgrade option and complete Stripe checkout, then my plan is updated immediately and I can generate content.

# 10. Security requirements

## 10.1 Must-have security practices

- All API keys (Claude, OpenAI, Stripe, Meta) must be stored as server-side environment variables. Never expose in frontend code or GitHub.

- Meta access tokens stored in the database must be encrypted using AES-256 before storage. Use a server-side encryption key stored in environment variables.

- All database queries must use Supabase Row-Level Security (RLS) policies. No user can access another user's data.

- All API routes must verify the user's session before processing. Reject unauthenticated requests with 401.

- File uploads (logos, fonts): validate file type server-side. Reject unexpected MIME types. Max file size: 5MB.

- Rate limiting: Limit AI generation to 10 requests per user per minute to prevent abuse. Use Upstash Ratelimit or a simple Redis counter.

- HTTPS only: Vercel enforces HTTPS by default. Ensure no HTTP redirects are permitted.

- Never log sensitive data (access tokens, API keys, user emails) in server logs.

## 10.2 Environment variables required

| Variable | Used for | Where to get it |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase client | Supabase project dashboard |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase client (public) | Supabase project dashboard |
| SUPABASE_SERVICE_ROLE_KEY | Server-side DB operations | Supabase project dashboard — NEVER expose client-side |
| ANTHROPIC_API_KEY | Claude caption generation | console.anthropic.com |
| OPENAI_API_KEY | DALL-E image generation | platform.openai.com |
| META_APP_ID | Facebook/Instagram OAuth | developers.facebook.com |
| META_APP_SECRET | Meta token exchange | developers.facebook.com — NEVER expose client-side |
| STRIPE_SECRET_KEY | Stripe server-side ops | dashboard.stripe.com |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe client-side | dashboard.stripe.com |
| STRIPE_WEBHOOK_SECRET | Verify Stripe webhooks | Stripe webhook settings |
| TOKEN_ENCRYPTION_KEY | Encrypt Meta tokens | Generate: openssl rand -hex 32 |
| NEXT_PUBLIC_APP_URL | Redirect URLs, links | Your Vercel domain |

# 11. Error handling and monitoring

## 11.1 Sentry integration

- Install Sentry for Next.js: npm install @sentry/nextjs

- Capture all unhandled errors in both client and server.

- Set up a Sentry alert to email the product owner when error rate exceeds 5 errors per hour.

## 11.2 User-facing error messages

| Error scenario | Message to show user | Action offered |
| --- | --- | --- |
| AI caption generation fails | We couldn't generate captions right now. Please try again. | Retry button |
| AI image generation fails | Image generation failed. Please try again in a moment. | Retry button |
| Post publish fails | We couldn't publish your post. Check your social connection and retry. | Retry + reconnect social |
| Social token expired | Your Facebook connection has expired. Please reconnect. | Reconnect button |
| File upload too large | File must be under 5MB. Please try a smaller file. | None |
| Plan limit reached | You've reached your monthly post limit. Upgrade to continue. | Upgrade modal |
| Stripe payment fails | Your payment couldn't be processed. Please update your card. | Link to Stripe portal |

# 12. Developer collaboration guidelines

## 12.1 Code quality standards

- Use TypeScript throughout. No plain JavaScript files in the project.

- All components go in /components. All API routes in /app/api. All database queries in /lib/db.

- Use ESLint and Prettier. Run lint check before every pull request.

- No console.log statements in production code. Use a proper logger.

- Every new feature must include a brief comment at the top of the file explaining what it does.

## 12.2 Git workflow

- Main branch is protected. No direct pushes to main.

- Create a new branch for every feature: feature/brand-kit-upload, feature/ai-generation, etc.

- Open a Pull Request (PR) when the feature is complete. Add a description of what was built and how to test it.

- Product owner reviews and merges all PRs. Do not merge your own PR.

- Commit messages must be descriptive: 'Add logo upload to brand kit form' not 'fix stuff'.

## 12.3 Definition of done

A feature is 'done' when ALL of the following are true:

- The feature works as described in the acceptance criteria in this PRD.

- It has been tested manually by the developer on both desktop and mobile screen sizes.

- There are no console errors in the browser.

- It has been pushed to a feature branch and a PR has been opened.

- The PR description includes instructions for the product owner to test the feature.

## 12.4 Weekly reporting template

Developer to send this update every Monday morning IST via Slack:1. Completed last week: [list features or tasks]2. Planned this week: [list features or tasks]3. Blockers or questions: [anything needed from product owner]4. Hours worked: [approximate]5. Anything else: [optional]

# 13. Post-MVP features (v2 roadmap)

The following are out of scope for the 90-day MVP but planned for future releases. Do not build these now. They are listed here so architectural decisions today don't block them later.

| Feature | Target version | Notes |
| --- | --- | --- |
| LinkedIn scheduling | v1.1 | Requires separate LinkedIn API integration |
| Team collaboration + approval workflow | v1.1 | Requires roles and notifications system |
| White-label agency portal | v1.2 | Requires subdomain routing |
| Advanced analytics (reach, engagement, growth) | v1.2 | Meta Insights API |
| TikTok and WhatsApp Business | v2.0 | Separate API integrations |
| AI video generation | v2.0 | Expensive at MVP stage |
| Mobile native app (iOS + Android) | v2.0 | React Native using existing API |
| AI-suggested posting schedule (best time to post) | v1.2 | Analyse past engagement data |
| Bulk post scheduling (CSV upload) | v1.1 | Agency tier feature |
| Custom AI model fine-tuning on brand voice | v3.0 | Requires significant training data |

# 14. Document sign-off

Both parties confirm they have read, understood, and agreed to the requirements in this document before development begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner (USA) |  |  |  |
| Developer (India) |  |  |  |

Any changes to scope, timeline, or features after sign-off must be documented as a 'Change Request' and agreed by both parties in writing before implementation. Changes may affect the delivery timeline and cost.

End of document — BrandPost AI PRD v1.0